## Slide 1: Current status of project work
22nd of December 2017

## Slide 2: Our Team
Team number: 6-6
Kadir Tandogan Tilki
Thomas Bachmaier
Fabian Helfert
Daniela Rinscheid
Johannes Thanner

## Slide 3: Demo
Add attendance manually or use the app (next slide)
Register as a new user

## Slide 4: Demo (continued)
Choosing Week and Requesting QR Code
Logging In

## Slide 5: Demo (continued)
Starting PI with Tutor Code (0000)
Attendance is successfully taken
Scanning QR Code

## Slide 6: Project Demo Videos
Whole Project: https://www.dropbox.com/s/jl2ouxzb63lhjzm/proj_demo.mp4?dl=0
Android: https://www.dropbox.com/s/yvz4hxicxolh8hz/android_demo.mp4?dl=0
Web: https://www.dropbox.com/s/no3nzhvpsuml91b/web_demo.avi?dl=0

## Slide 7: Completed and Due Features
Week | Task | Status
1 | Set up GitHub | Done
2 | Web app User login Check if registered Register for tutor group Show group information | Done
3 | REST Attendance entry and attendance log Check for correct group Display all attendances per group | Done
4 | QR Code on Raspberry Pi Transform attendance string to QR code Read and parse QR code per webcam Display decoded string | Done

## Slide 8: Completed and Due Features
Week | Task | Status
5 | Communication between Pi and BE Convert attendance record to XML Submit XML via POST request Server should parse and store request in database Show confirmation if success | Done
6 | Attendance tokens Extend QR creation upon registration Implement GET request to deliver token per student and week Check for correct token before stored in database otherwise failure message Android app Login functionality Retrieve weekly token and display as QR Display attendance history (optional) | Done
7 | Authentication Authenticate tutors and students Handheld checks for credentials | Done

## Slide 9: High Level Architecture

## Slide 10: Deployment Diagram

## Slide 11: Use Case Diagram

## Slide 12: Lessons Learned & Tradeoff
Lesson Learned
Better distribution of tasks
Use of github features for shared collaboration

## Slide 13: Future Works
We completed all basic features, but some optimization and additional features are still pending. Otherwise, we are awaiting further tasks 